EYESCAPE

MVP Development Plan

7-Day Sprint — Claude Code + Cursor

Target: Functional MVP on TestFlight in 1 Week

| Version | MVP 1.0 |
| --- | --- |
| Start Date | TBD |
| Platform | iOS 17+ (iPhone 14 Pro+) |
| Framework | SwiftUI |
| Dev Tools | Claude Code + Cursor |
| Backend | None (local-first) |

# MVP Scope Definition

The MVP focuses on delivering a working, polished core experience that validates the product concept. Features are stripped to the essentials needed to demonstrate value to users and prepare for App Store submission.

## What’s IN the MVP

- 20-20-20 smart reminder with local notifications

- Dynamic Island Live Activity (countdown + break alert)

- Break confirmation tracking (user acknowledges rest)

- Focus mode with task categories and session timer

- Home dashboard with today’s stats

- Basic analytics (daily summary, break count, longest session)

- Settings (interval, active hours, toggle)

- Design system (dark + green theme, GlassCard, animations)

## What’s NOT in the MVP

- Screen Time API integration (requires Apple approval, defer to V1.5)

- Industry benchmark / big data comparison

- StoreKit 2 subscriptions / paywall

- Achievement / badge system

- Custom haptic pattern editor

- Home screen widgets

- Apple Watch integration

- Onboarding flow

# 7-Day Development Plan

## Day 1: Project Skeleton & Design System

Time Estimate: 3–4 hours

### Tasks:

☐ Create Xcode project (SwiftUI, iOS 17+, Bundle ID setup)

- → Target: iPhone only

- → Deployment target: iOS 17.0

- → Add Live Activity capability

☐ Build design system (AppColors.swift)

- → Background: #1A1A2E (deep charcoal)

- → Primary accent: #4CAF50 (sage green)

- → Secondary: #26A69A (muted teal)

- → Card background: rgba(255,255,255,0.08) with blur

- → Text: #F5F5F5 (primary), #9E9E9E (secondary)

☐ Create GlassCard reusable component

- → Frosted glass with .ultraThinMaterial

- → Rounded corners (16pt)

- → Subtle border (0.5pt white @ 15% opacity)

☐ Set up TabView navigation structure

- → Tab 1: Home (house icon)

- → Tab 2: Analytics (chart.bar icon)

- → Tab 3: Focus (timer icon)

- → Tab 4: Settings (gear icon)

☐ Define SwiftData models

- → EyeBreakRecord: id, timestamp, wasCompleted, intervalMinutes, sessionDurationBeforeBreak

- → FocusSession: id, startTime, endTime, category, interruptions, wasCompleted

- → UserSettings: reminderInterval, activeStartHour, activeEndHour, isEnabled, hapticIntensity

☐ Create placeholder views for all 4 tabs

### Technical Notes:

- Use @Model macro for SwiftData models

- Set up ModelContainer in the App struct

- Create AppConstants.swift for all magic numbers

- Use SF Pro Display as the system font (no custom font needed)

## Day 2: Core Reminder Engine

Time Estimate: 3–4 hours

### Tasks:

☐ Build EyeBreakManager (ObservableObject)

- → Timer logic: countdown from configured interval

- → States: .idle, .active (counting), .breakTime, .resting (20s countdown)

- → Auto-restart after break completion

- → Persist timer state across app backgrounding

☐ Configure local notifications

- → Request notification permissions on first launch

- → Schedule repeating notification at configured interval

- → Custom notification content: title, body, sound

- → Handle notification tap to open break screen

☐ Build Break Reminder Overlay screen

- → Full-screen dark overlay with green gradient accent

- → 20-second countdown with circular progress ring

- → Breathing animation (pulsing circle) during rest

- → "I did it" confirmation button

- → "Skip" option (still logged as skipped)

☐ Write break record to SwiftData on completion/skip

### Technical Notes:

- Use UNUserNotificationCenter for all notifications

- Timer should work when app is backgrounded via BGTaskScheduler

- Consider using .timeInterval trigger for notification scheduling

- Use @Environment(\.modelContext) for SwiftData writes

## Day 3: Dynamic Island / Live Activity

Time Estimate: 3–4 hours

### Tasks:

☐ Create Widget Extension target for Live Activities

- → Add ActivityKit capability to main app

- → Create EyescapeWidgetBundle

☐ Define EyescapeActivityAttributes

- → Static: intervalMinutes

- → Dynamic (ContentState): secondsRemaining, isBreakTime, breakSecondsRemaining

☐ Build Dynamic Island layouts

- → Compact leading: eye icon

- → Compact trailing: minutes remaining

- → Expanded: full countdown timer + break message

- → Minimal: countdown number only

- → Lock Screen: progress bar + next break time

☐ Connect EyeBreakManager to Live Activity updates

- → Start Activity when timer begins

- → Update ContentState every minute (or on state change)

- → Switch to break mode layout when break is due

- → End Activity when user pauses or stops

### Technical Notes:

- ActivityKit updates are limited — don’t update every second (use push tokens or interval updates)

- For countdown display, use Text(.date, style: .timer) which updates automatically

- Test on physical device (simulator doesn’t fully support Dynamic Island)

- Live Activity must be < 4 hours or iOS auto-ends it; restart periodically

## Day 4: Focus Mode

Time Estimate: 3–4 hours

### Tasks:

☐ Build Focus Mode entry screen

- → Task category picker: Work, Study, Reading, Creative, Custom

- → Duration selector (15/25/45/60 min or custom)

- → "Start Focus" button with haptic feedback

☐ Build active Focus session screen

- → Full-screen dark interface with centered timer

- → Breathing circle animation (slow scale + opacity pulse)

- → Task category label at top

- → "End Session" button (with confirmation dialog)

- → Elapsed time display

☐ Implement leave detection

- → Use scenePhase to detect when app goes to background

- → Send notification after 10 seconds if user hasn’t returned

- → Log interruption in FocusSession model

☐ Build session completion summary

- → Duration, category, interruption count

- → Save to SwiftData

- → Simple celebratory animation (checkmark + haptic)

### Technical Notes:

- Use @Environment(\.scenePhase) for background detection

- The breathing animation: Circle() with .scaleEffect + .animation(.easeInOut(duration: 4).repeatForever())

- Keep Focus mode running with a Timer.publish in the view

- Add .sensoryFeedback(.success, trigger: sessionCompleted) for haptic on completion

## Day 5: Home Dashboard

Time Estimate: 3–4 hours

### Tasks:

☐ Build main dashboard layout

- → Header: "Eyescape" branding + date

- → Layout: vertical scroll with GlassCard sections

☐ Eye Health Score Ring

- → Circular progress ring (green gradient)

- → Score calculated: breaks completed / reminders sent × 100

- → Large number in center + "Eye Score" label

☐ Today’s Stats Cards (2x2 grid)

- → Card 1: Breaks taken today (count + icon)

- → Card 2: Longest continuous session (minutes)

- → Card 3: Focus sessions completed today

- → Card 4: Total focus minutes today

☐ Next Break Countdown card

- → Shows time until next reminder

- → Animated progress bar

- → "Pause" / "Resume" toggle button

☐ Current Streak card

- → Consecutive days with >50% compliance

- → Flame/streak icon

### Technical Notes:

- Use LazyVGrid for the 2x2 stats cards

- SwiftData @Query to fetch today’s records with predicate filtering

- Eye Score Ring: use .trim(from:to:) on Circle with animation

- All data is local — query by date range from SwiftData

## Day 6: Settings & Basic Analytics

Time Estimate: 3–4 hours

### Tasks:

☐ Settings page

- → Reminder interval picker (20/30/40/60 min) — show lock icon for non-20 in free tier later

- → Active hours range (start time – end time pickers)

- → Enable/disable reminders toggle

- → Haptic intensity: Off / Light / Medium / Strong

- → Notification sound picker (3–4 built-in options)

- → About / version info

☐ Basic Analytics screen

- → This week’s daily break count bar chart (Swift Charts)

- → Average daily compliance rate

- → Average longest continuous session

- → Focus sessions this week summary

- → Simple week-over-week comparison text

☐ Data persistence for settings

- → Use @AppStorage for simple settings

- → SwiftData for complex preferences

### Technical Notes:

- Use SwiftUI DatePicker with .hourAndMinute for active hours

- Swift Charts: Chart { ForEach(data) { BarMark(...) } } with green gradient

- Use @AppStorage("reminderInterval") var interval = 20

- Group settings with Section { } in a List/Form

## Day 7: Polish, Test & Ship

Time Estimate: 4–5 hours

### Tasks:

☐ Animation & transition polish

- → Page transitions: .asymmetric with slide + opacity

- → Card appear animations: .transition(.scale.combined(with: .opacity))

- → Tab switch: smooth cross-fade

- → Number changes: .contentTransition(.numericText())

☐ Haptic feedback tuning

- → Break reminder: .notification(.warning) escalating to custom pattern

- → Focus complete: .notification(.success)

- → Button taps: .impact(.light)

- → Tab switch: .selection

☐ Real device testing

- → Test Dynamic Island on iPhone 14 Pro+

- → Test notifications in background/lock screen

- → Test timer accuracy after extended background time

- → Test focus mode leave/return detection

- → Battery impact check (leave running for 2+ hours)

☐ Bug fixing & edge cases

- → App killed and relaunched mid-timer

- → Notification permissions denied

- → No break records yet (empty state UI)

- → Midnight rollover (new day data split)

☐ Archive and upload to TestFlight

☐ Create App Store screenshots (can defer to next week)

### Technical Notes:

- Use Instruments > Time Profiler to check for performance issues

- Test with Low Power Mode on (affects background activity)

- Make sure all empty states have friendly illustrations/messages

- TestFlight: add internal testers first, external later

# Recommended Project Structure

Eyescape/

├─ EyescapeApp.swift                    (App entry, ModelContainer setup)

├─ Models/

│    ├─ EyeBreakRecord.swift              (@Model)

│    ├─ FocusSession.swift                 (@Model)

│    └─ UserSettings.swift                  (@AppStorage wrapper)

├─ Managers/

│    ├─ EyeBreakManager.swift             (Timer + notification logic)

│    └─ LiveActivityManager.swift          (ActivityKit control)

├─ Views/

│    ├─ MainTabView.swift                   (TabView container)

│    ├─ Home/

│    │    ├─ HomeView.swift

│    │    ├─ EyeScoreRing.swift

│    │    ├─ StatsGridView.swift

│    │    └─ NextBreakCard.swift

│    ├─ Analytics/

│    │    └─ AnalyticsView.swift

│    ├─ Focus/

│    │    ├─ FocusEntryView.swift

│    │    ├─ FocusActiveView.swift

│    │    └─ FocusSummaryView.swift

│    ├─ Break/

│    │    └─ BreakReminderOverlay.swift

│    ├─ Settings/

│    │    └─ SettingsView.swift

│    └─ Components/

│         ├─ GlassCard.swift

│         ├─ BreathingCircle.swift

│         └─ AnimatedCounter.swift

├─ Design/

│    ├─ AppColors.swift

│    ├─ AppFonts.swift

│    └─ AppConstants.swift

├─ Utilities/

│    └─ DateHelpers.swift

└─ EyescapeWidgets/                        (Widget Extension)

├─ EyescapeActivityAttributes.swift

├─ EyescapeLiveActivity.swift

└─ EyescapeWidgetBundle.swift

# Claude Code + Cursor Workflow Tips

## Claude Code Best Practices

- Start each day by giving Claude Code the full context: paste the relevant day’s task list and file structure

- Ask Claude Code to generate one file at a time, test, then move to the next

- Use Claude Code for all logic-heavy code: timer engine, SwiftData queries, notification scheduling, ActivityKit

- When stuck on a bug, paste the error + relevant code and ask Claude Code to fix it

## Cursor Best Practices

- Use Cursor for rapid UI iteration: preview SwiftUI layouts in real-time

- Use Cmd+K (inline edit) for quick color/spacing/font tweaks

- Use Cursor’s multi-file edit to refactor design tokens across all views at once

- For animations: describe the desired effect in natural language and let Cursor generate the SwiftUI modifiers

## Division of Labor

| Claude Code | Cursor |
| --- | --- |
| SwiftData models & queries | UI layout & styling |
| EyeBreakManager timer logic | Color/spacing fine-tuning |
| Notification scheduling | Animation tweaks |
| ActivityKit Live Activity code | GlassCard visual polish |
| Background task handling | Chart styling |
| Bug fixes from error logs | Rapid UI prototyping |

# Post-MVP Roadmap (Week 2–3)

## Week 2: Monetization + Data

- StoreKit 2 subscription integration

- Paywall UI design and implementation

- Free/Pro feature gating logic

- Screen Time API integration (DeviceActivityFramework)

- Industry benchmark data (static JSON from Data.ai reports)

- Detailed analytics charts (weekly trends, category breakdown)

## Week 3: Polish + Launch

- Onboarding flow (3–4 screens explaining the 20-20-20 rule)

- Custom haptic pattern editor (Pro feature)

- Achievement/badge system (first break, 7-day streak, etc.)

- App Store listing: screenshots, description, keywords

- App Store submission

- Marketing: Product Hunt, social media, relevant subreddits

Let’s build Eyescape. 👁️